## Slide 1
PROJECT OVERVIEW + POST-SURVEY RESULTS
When Reviews and
Ratings Disagree
Aspect-Level Sentiment–Rating Discrepancy
in Online Hotel Reviews
Working research direction | Post-survey, pre-validation
TEXT
5.0
?
Two signals. One customer.
Sometimes, two different stories.
Notes: Mục tiêu buổi trình bày: cho thấy nhóm đã hoàn tất những gì sau hai vòng survey, research gap nào đã được xác lập, và validation nào cần làm tiếp. Tên đề tài vẫn là working title, chưa phải quyết định cuối.

## Slide 2
PROGRESS SNAPSHOT
Project in one minute
15
core papers
across three evidence clusters
9,990
labeled reviews
TripAdvisor English subset
404
5-star + negative span
candidate cases, not confirmed
199
1–2 star + positive span
mirror candidates
Completed
Current gate
1
Survey
2 rounds
2
Gap
defined
3
Protocol
documented
4
Validation
next
5
Model
after RDR-0003
Survey result: enough evidence to design targeted validation — not enough evidence to lock the final measure.
Sources: STATUS.md; survey synthesis; direct audit of data/TripAdvisor_EN.json (404 and 199 counts).
Notes: Điểm chính: survey đã đủ để chuyển sang validation có mục tiêu. 404 là số đếm trực tiếp hiện tại từ dataset; các tài liệu cũ ghi 402 cần được cập nhật sau. Không gọi 404 trường hợp này là true inconsistency trước khi gán nhãn người.

## Slide 3
THE PHENOMENON
Why a keyword match is not enough
5.0 RATING
“...we had a problem with the door on the first room, it was instantly changed to an equivalent room.”
Positive service recovery may buffer a facility failure.
Candidate mechanism: buffering / forgiveness
Negative span exists, but context changes its meaning.
2.0 RATING
“Staff is very friendly... [but] the room was not very clean... the air conditioner made loud knocking noise.”
Positive and negative aspects can coexist without inconsistency.
Candidate case: mixed, likely rating-consistent
A positive span alone does not imply punitive rating.
Human labels must separate true mismatch, mixed experience, recovery, and annotation error.
Examples drawn from the labeled TripAdvisor subset; wording shortened only for display.
Notes: Hai ví dụ cho thấy vì sao không thể dùng rule “có negative span = bất nhất”. Ví dụ 5 sao có service recovery rõ; ví dụ 2 sao có lời khen nhưng lỗi phòng nghiêm trọng, nên điểm thấp vẫn hợp lý. Đây là lý do phải có human ground truth.

## Slide 4
BASELINE AND LIMITATION
Starting point: the 2026 root paper
Published pipeline
Reviews
BERTopic
SBERT
VADER
WMLR
1.39M
Booking + TripAdvisor reviews
Pseudo R²
0.462 Booking
0.590 TripAdvisor
Strongest published signal: Loyalty language
|β| up to 2.741
Our critical appraisal
1
Tautology risk
“Recommend / never again” language is used to explain the rating recorded in the same review.
2
Mismatch is unmodeled
The linear framing cannot explain why negative facility experiences coexist with maximum ratings.
Extension target
Explain the disagreement — do not discard it.
Source: Le, Nguyen, & Nguyen (2026), International Journal of Hospitality Management 134, 104574; project factsheet.
Notes: Nhóm kế thừa dữ liệu, pipeline và baseline của paper gốc; không phủ nhận kết quả mô hình. Phần mở rộng tập trung vào hai hạn chế: Loyalty có rủi ro lập luận vòng, và mismatch chưa được giải thích.

## Slide 5
TWO ROUNDS, LATEST-FIRST
What the literature survey covered
Core evidence set
7
Review inconsistency
definition, direction, magnitude
3
Hospitality ABSA
aspects, sentiment, rating baselines
5
Forgiveness & buffering
justice, empathy, recovery mechanisms
36 months
active search window
6
new core sources in Round 2
3
technical watchlist papers
15
core-paper cap reached
Broad search paused: the next uncertainty is empirical, not bibliographic.
Sources: RDR-0001, RDR-0002, survey matrices Round 1–2, refs/INDEX.md.
Notes: Core set hiện tại gồm 7 nguồn inconsistency, 3 hospitality ABSA và 5 forgiveness/buffering sau khi chuyển Valdivia thành provenance source và Puh thành legacy baseline. Broad search dừng tạm vì đọc thêm không giải quyết được estimator, threshold và normalization.

## Slide 6
WHAT IS NOW SUPPORTED
Survey result #1: mismatch is a signal, not automatic noise
1
Structured minority
External evidence reports recurring directional patterns; one tourism study found 18.6% incongruent reviews.
2
Rating ≠ sentiment label
Using stars as ground truth without checking agreement can inject weak-label noise into supervised models.
3
Mixed ≠ inconsistent
Positive and negative aspects may coexist and compensate. A negative span in a 5-star review is only a candidate.
4
Direction matters
High-rating / negative-text and low-rating / positive-text represent different behavioral mechanisms.
Implication: preserve candidate cases, then adjudicate context — do not filter them out before analysis.
Evidence: Almansour et al. (2022); Bigne et al. (2023); Kwon et al. (2025); Abaiyan et al. (2026, preprint).
Notes: Kết luận survey thứ nhất: mismatch không được xóa như noise. Tuy nhiên mixed review không đồng nghĩa với mismatch; vì vậy bước tiếp theo phải là human annotation có control, không phải huấn luyện model ngay.

## Slide 7
MEASUREMENT LANDSCAPE
Survey result #2: no published measure covers all three needs
Formulation
Magnitude
Direction
Aspect-level
Status
Directional polarity class
NO
YES
NO
Published
|z(rating) − z(sentiment)|
YES
SEPARATE
NO
Published
|Rnorm − Sa|
YES
NO
YES
Preprint
r* − sa* (project candidate)
YES
YES
YES
Needs validation
Candidate interpretation
positive gap → rating exceeds aspect signal (possible buffering) | negative gap → rating falls below aspect signal (possible punitive response)
This formula is the project’s extension, not an established standard.
Sources: Kwon et al. (2025); Jayakody et al. (2026, preprint); survey synthesis.
Notes: Research gap đo lường nằm ở giao của ba yêu cầu: magnitude, direction và aspect-level. Công thức có dấu là candidate extension của nhóm, chưa được gọi là validated measure cho đến khi so với nhãn người.

## Slide 8
BEHAVIORAL MECHANISM
Survey result #3: theory stops before observed star ratings
Service failure
facility / service / amenity
Customer appraisal
justice · attribution · expectations
Internal mechanism
empathy · forgiveness · negative emotion
Observed rating
1–5 stars in real review data
MISSING DIRECT TEST
What current studies support
Failure type, fairness, empathy and recovery affect forgiveness, dissatisfaction or repatronage.
What remains untested
Whether forgiveness / punitive emotion explains the star rating actually posted in hotel reviews.
Terminology discipline: “Sublimation” and “Anger” remain working labels until construct validity is demonstrated.
Evidence: Kumar & Shankar (2024); Honora et al. (2024); Huang & Lo (2025); Wei et al. (2025).
Notes: Literature hỗ trợ cơ chế forgiveness nhưng thường đo bằng survey và các outcome như dissatisfaction hoặc repatronage. Nhóm chưa tìm thấy kiểm định trực tiếp sang observed star rating. Vì vậy chưa nên gọi Sublimation/Anger là construct chính thức.

## Slide 9
DRAFT RESEARCH QUESTIONS
Proposed research direction after the survey
RQ1
How often, and in which direction?
Estimate the prevalence and types of sentiment–rating inconsistency after human adjudication.
RQ2
How should inconsistency be measured?
Select an aspect-level measure that preserves both magnitude and direction.
RQ3
What buffers or punishes the rating?
Test whether positive Service signals buffer Facility failures and identify punitive aspects.
Method contribution
Aspect-level signed discrepancy + controlled human benchmark + observed rating behavior
Status: draft — requires supervisor alignment before formal adoption.
Source: project overview and research proposal draft; RQs are not yet formal decisions.
Notes: Ba RQ này là cách diễn đạt ngắn gọn cho hướng hiện tại. Nhấn mạnh với thầy rằng đây là draft để xin alignment, không phải RQ đã khóa.

## Slide 10
TARGETED VALIDATION
Next step: build a controlled evaluation benchmark
404
High rating + negative span
Candidate buffering direction
199
Low rating + positive span
Mirror / punitive candidate
CONTROL
Aligned reviews
Both rating extremes
600–800 samples
target evaluation set with natural prevalence
1
Independent calibration
Two annotators label the first 30–50 reviews without discussion.
2
Agreement check
Cohen’s Kappa target ≥ 0.70; refine the codebook when below target.
3
Full annotation + adjudication
Resolve disagreements and produce one final human ground truth.
Labels capture: inconsistency type · target aspect · severity · service recovery · negation / sarcasm
Source: manual annotation protocol. Candidate counts verified directly from the dataset.
Notes: Evaluation set gồm ba nhóm để vừa kiểm tra hai hướng mismatch vừa đo false positive trên review bình thường. Không cân bằng nhân tạo hai hướng; giữ prevalence thật và báo giới hạn nếu mirror subset thiếu.

## Slide 11
HOW RDR-0003 WILL BE EARNED
One benchmark, three formulations, one decision gate
3×3 polarity matrix
Interpretable baseline
Signed z-gap
Direction + magnitude
Signed aspect gap
Project candidate
Macro-F1
match human direction labels
False-positive rate
stay reliable on aligned controls
Directional stability
work in both rating strata
No leakage
sentiment independent of rating / Branding
PASS
Ban RDR-0003 and proceed to rating-behavior modeling
FAIL
Keep the matrix baseline; reopen targeted search only
Source: survey synthesis Gate B–D and research proposal draft.
Notes: RDR-0003 không được ban hành theo cảm tính. Ba formulation phải chạy trên cùng ground truth và đạt đồng thời các tiêu chí. Nếu candidate measure thất bại, phương án an toàn là giữ matrix baseline và tìm đúng failure, không mở broad search.

## Slide 12
HONEST STATUS
What the team has completed — and what is still open
COMPLETED
✓
Two literature-survey rounds
✓
15-paper core set + 3-paper watchlist
✓
Research gap and contribution logic
✓
Controlled annotation protocol
✓
Research proposal draft
✓
Direct dataset audit: 9,990 reviews
OPEN / MUST BE VALIDATED
?
True inconsistency prevalence
?
Best sentiment estimator
?
Normalization and threshold
?
Final discrepancy measure
?
Construct validity of Sublimation / Anger
?
Buffering effect on observed ratings
Current phase
B1 schema/EDA → B2 evaluation set → B3 independent annotation
Next milestone: RDR-0003
Source: STATUS.md, project overview, proposal draft, and survey synthesis.
Notes: Slide này giúp phân biệt rõ deliverable đã có với kết quả thực nghiệm chưa có. Nhóm đã hoàn thành survey, protocol và draft; chưa tuyên bố measure, prevalence hay hiệu ứng buffering.

## Slide 13
Discussion with the supervisor
Three decisions would unblock the next phase
01
Scope
Use the labeled English TripAdvisor subset as the validation corpus before expanding.
02
Evaluation design
Approve the three-stratum benchmark and two-annotator protocol.
03
Terminology
Use “buffering / punitive” as neutral labels until construct validity is established.
Decision sought today
Proceed to targeted validation before any model-building claim.
No broad Survey Round 3
unless validation exposes a specific gap.
Q&A
Notes: Đề nghị thầy góp ý vào ba quyết định cụ thể. Nếu được đồng ý, nhóm chuyển thẳng sang targeted validation; không tiếp tục broad survey và cũng chưa xây nhiều model song song.

## Slide 14
APPENDIX
Selected references
01
Le, H. T. M., Nguyen, T. Q., & Nguyen, B. T. (2026). Unlocking insights into customer sentiment analysis: Impact of loyalty on online hotel ratings. IJHM, 134, 104574.
02
Almansour, A., Alotaibi, R., & Alharbi, H. (2022). Text-rating review discrepancy (TRRD). Future Business Journal, 8, 3.
03
Bigne, E., Ruiz, C., Perez-Cabañero, C., & Cuenca, A. (2023). Are customer star ratings and sentiments aligned? Service Business, 17, 281–314.
04
Kwon, B., Lee, J., Min, J., Kwak, C., & Choi, H. S. (2025). Beyond the stars: rating-text inconsistency and review usefulness. APJIS, 35(1), 49–72.
05
Wang, P., Zhang, H., Yuan, X., & Zhang, X. (2025). Score-textual inconsistency and hotel performance. IJHM, 130, 104271.
06
Huang, Z., & Lo, A. (2025). Human vs. robot service providers in service failures: forgiveness and recovery expectation. Information Technology & Tourism, 27, 417–448.
07
Wei, J., et al. (2025). Consumer forgiveness in online travel agency service recovery. International Journal of Tourism Research, 27(6).
08
Öztürk, A. C. (2026). Aspect–sentiment drivers of hotel review ratings with interpretable high-utility rules. IEEE Access, 14, 39496–39511.
09
Abaiyan, R., et al. (2026). Fault of our stars: Behavioral drivers of rating–sentiment incongruence. arXiv preprint 2606.25518.
10
Jayakody, D., Thenahandi, P., & Jayarathna, S. (2026). SentimentLens: Reconciling sentiment and ratings in hospitality. arXiv preprint 2606.00084.
Full survey matrix, DOI links, access status, and evidence limitations are documented in refs/INDEX.md and docs/logs/literature-survey/.
Notes: Slide phụ lục; chỉ mở khi thầy hỏi nguồn. Hai nguồn 2026 về directional typology và aspect conflict là preprint, cần nói rõ trạng thái này.